PROJECT 2026 CONTROL SYSTEM – PROJECT PLAN

1️⃣ Modules

| Module | Purpose |
| --- | --- |
| Master Data & Compliance | Track drivers, vehicles, tankers, certifications, legal compliance |
| Trip Lifecycle | Plan, monitor, and record loads/deliveries (P2P: Engen → Nelspruit/Waltloo/Hamilton) |
| Driver & Vehicle Hours | Manage working hours, driving hours, duty times, off-schedules |
| Fuel Management | Track fuel consumption, variances, fuel issued vs distance traveled |
| Maintenance & Jobcards | Vehicle inspections, breakdowns, downtime, repairs |
| Documents & Invoicing | PODs, invoices, payment status |
| Reports & Alerts | Dashboard, expiry alerts, compliance warnings, fuel variance, audit-ready reports |

2️⃣ System Layers

| Layer | Description |
| --- | --- |
| Presentation Layer | VS Code interface, dashboards, printed reports |
| Application Layer | Python scripts, Flask web interface, automation logic |
| Data Layer | CSV, Excel, SQLite / small database, version-controlled |
| Integration Layer | Optional: API connections for Engen/VIVO data, if needed later |

3️⃣ Tools & Technologies

| Tool | Purpose |
| --- | --- |
| Python 3.11 | Main programming language |
| VS Code | Editor & development environment |
| Git | Version control |
| CSV / Excel | Master data storage |
| Flask | Web interface (later weeks) |
| SQLite | Lightweight database (optional) |
| Markdown (.md) | Documentation & rules |
| Terminal / PowerShell | Running scripts |

4️⃣ Steps & Workflow

- Project setup: Install Python, VS Code, Git, create project folders, initialize Git

- Master Data: Create CSV files for drivers, vehicles, fuel logs; define fields, rules, sample data

- Compliance Logic: Python scripts to read CSV, check expiries, flag non-compliance

- Driver & Vehicle Management: Track availability, hours, duty times, lock non-compliant entities

- Trip & Fuel Management: Record loads/deliveries, monitor fuel consumption per trip

- Maintenance & Jobcards: Track inspections, breakdowns, downtime, repairs

- Reporting: Dashboards, expiry alerts, fuel variance reports

5️⃣ Day-to-Day Tasks (Week 1–2 Sample)

| Day | Task | Focus |
| --- | --- | --- |
| Day 1 | Install tools, setup project folder, Git init, README.md, compliance rules draft | Foundation |
| Day 2 | Create drivers.csv, basic CSV structure, save sample data | Driver master data |
| Day 3 | Create vehicles.csv, sample data, define statuses | Vehicle master data |
| Day 4 | Define compliance rules in Markdown | Rules clarity |
| Day 5 | Review master data, clean folders, commit to Git | Foundation audit |

6️⃣ Week-to-Week Targets

| Week | Target |
| --- | --- |
| 1–2 | Master data foundation: drivers & vehicles, compliance rules, version control |
| 3–4 | Begin Python automation: read CSV, flag expiries, driver/vehicle availability logic |
| 5–6 | Add fuel consumption, trips, and jobcard tracking scripts |
| 7–8 | Build Flask interface: dashboards, trip entry forms, reports |
| 9–10 | Test full workflow, refine alerts, ensure audit-ready output |
| 11–12 | Deploy locally, train users, finalize documentation |

7️⃣ Whole Project Timeline (12 Weeks)

| Phase | Weeks | Milestone |
| --- | --- | --- |
| Setup & Foundation | 1–2 | Tools installed, master data created, rules drafted |
| Automation | 3–6 | Python scripts reading data, compliance checks |
| User Interface | 7–8 | Flask dashboards, forms, reporting |
| Testing & Refinement | 9–10 | End-to-end testing, bugs fixed |
| Deployment & Documentation | 11–12 | Final system ready, printouts, training |

8️⃣ Estimated Budget

| Item | Quantity | Cost (USD) | Notes |
| --- | --- | --- | --- |
| Laptop / PC | 1 | Already owned | Must run Python & VS Code |
| Python | Free | 0 | Open source |
| VS Code | Free | 0 | Open source |
| Git | Free | 0 | Open source |
| Internet | Monthly | 0 | Optional, for updates & downloads |
| Printing | As needed | 0 | For project plan & rules |
| Misc (USB, backup) | 1 | 0 | Optional, for safety |

💰 TOTAL (minimal):

Notes for Printing:

- Use A4 paper, landscape mode if needed for tables

- Bold headings for clarity

- Keep modules + layers + tasks on first 2 pages, timeline + budget on last page